Initial Project Planning Template

| Team ID | MCA |
| --- | --- |
| Project Name | Smartphone Usage, Digital Addiction & Well-Being Analytics |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Point | Priority | Team Member | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation & Understanding | USN-1 | As a data analyst, I can import the smartphone usage dataset into Power BI so that the data is available for analysis. | 2 | High |  | - | - |
| Sprint-1 | Data Preparation & Understanding | USN-2 | As a data analyst, I can clean and validate the dataset by identifying missing, duplicate, and inconsistent data. | 3 | High |  | - | - |
| Sprint-1 | Data Preparation & Understanding | USN-3 | As a data analyst, I can create meaningful categories such as age groups and addiction levels to support analysis. | 2 | High |  | - | - |
| Sprint-2 | Smartphone Usage Analysis | USN-4 | As a user, I can view average daily screen time by gender and age group to understand smartphone usage patterns. | 2 | High |  | - | - |
| Sprint-2 | Smartphone Usage Analysis | USN-5 | As a user, I can compare gaming hours and social media usage to understand the major activities contributing to smartphone usage. | 2 | High |  | - | - |
| Sprint-2 | Smartphone Usage Analysis | USN-6 | As a user, I can analyze app opens and notifications per day to understand the frequency of smartphone interaction. | 2 | Medium |  | - | - |
| Sprint-3 | Digital Addiction Analysis | USN-7 | As a user, I can view the distribution of users across different addiction levels such as None, Mild, Moderate, and Severe. | 3 | High |  | - | - |
| Sprint-3 | Digital Addiction Analysis | USN-8 | As a user, I can compare average weekend screen time across addiction levels to identify differences in usage behavior. | 2 | High |  | - | - |
| Sprint-3 | Digital Addiction Analysis | USN-9 | As a user, I can analyze the relationship between daily screen time and addicted status using interactive visualizations. | 3 | High |  | - | - |
| Sprint-4 | Digital Well-Being Analysis | USN-10 | As a user, I can compare average sleep hours across addiction levels to examine differences in sleep patterns. | 2 | High |  | - | - |
| Sprint-4 | Digital Well-Being Analysis | USN-11 | As a user, I can analyze work/study hours and academic or work impact in relation to smartphone usage. | 3 | High |  | - | - |
| Sprint-4 | Digital Well-Being Analysis | USN-12 | As a user, I can compare app usage across stress levels to understand differences in smartphone interaction. | 2 | Medium |  | - | - |
| Sprint-5 | Dashboard & Interactive Insights | USN-13 | As a user, I can filter the dashboard by gender, age group, addiction level, and stress level to explore specific user groups. | 3 | High |  | - | - |
| Sprint-5 | Dashboard & Interactive Insights | USN-14 | As a user, I can view key performance indicators such as total users, average screen time, sleep hours, and weekend screen time. | 2 | High |  | - | - |
| Sprint-5 | Dashboard & Interactive Insights | USN-15 | As a user, I can use key influencer analysis to explore factors associated with addicted status. | 3 | High |  | - | - |
| Sprint-5 | Dashboard & Interactive Insights | USN-16 | As a stakeholder, I can view a consolidated Power BI dashboard containing smartphone usage, addiction, and digital well-being insights. | 3 | High |  | - | - |